Inspire Genius
New UI Adoption Plan

Role-Based Single-Page PWA Dashboard
User • Manager • Company Admin • Practitioner • Distributor

Prepared for: AES / Inspire Genius Team
Date: March 14, 2026
Classification: Internal — Implementation Planning

# Table of Contents

1. Executive Summary

2. Current UI Architecture

3. New UI Architecture Overview

4. Role Definitions & Multi-Role Logic

5. Section 1: User Dashboard — Detailed Breakdown

6. Section 2: Manager Dashboard — Detailed Breakdown

7. Section 3: Company Admin Dashboard — Detailed Breakdown

8. Section 4: Practitioner Dashboard — Detailed Breakdown

9. Section 5: Distributor Dashboard — Detailed Breakdown

10. Section 6: Super Admin (Future)

11. Existing Functionality Mapping

12. New Features Required

13. Components to Modify

14. New Components to Build

15. Routing & Navigation Changes

16. Data Layer: New Services, Hooks & Types

17. Cost Dashboard Integration

18. Implementation Phases

19. Risk Assessment

# 1. Executive Summary

Inspire Genius is transitioning from its current dual-layout architecture (UserLayout + SuperAdminLayout with 2 primary roles) to a unified single-page PWA with 5 role-based dashboard sections: User, Manager, Company Admin, Practitioner, and Distributor. A 6th section for Super Admin will be added later.

The new UI introduces significant new functionality: PRISM behavioral assessments with team dynamics, practitioner-client coaching workflows, credit-based licensing for distributors, manager hiring/interview pipelines, company-wide org charts and training programs, and a cost analytics dashboard. Users who hold multiple roles will see all corresponding sections rendered in a unified navigation sidebar.

This document provides a detailed mapping of every component in the new UI prototype (hosted at ig-interactive-dashboard-dev.s3-website-us-east-1.amazonaws.com) to the existing codebase, identifies what can be reused, what needs modification, and what must be built from scratch.

# 2. Current UI Architecture

## 2.1 Current Roles

| Role | Constant | Layout | Navigation Items |
| --- | --- | --- | --- |
| User | ROLES.USER = "user" | UserLayout | Home, Chat with Coaches, Manage Coaches, Documents, Settings, Help |
| Super Admin | ROLES.SUPER_ADMIN = "super-admin" | SuperAdminLayout | Dashboard, User Mgmt, Coach Mgmt, RLHF Training, Prompt Builder, Audit Log, Settings, Project Log |
| Admin | ROLES.ADMIN = "admin" | SuperAdminLayout | Same as Super Admin |
| Company Admin | ROLES.COMPANY_ADMIN = "company-admin" | SuperAdminLayout (subset) | Dashboard, Users, Coaches, Settings |
| Manager Admin | ROLES.MANAGER_ADMIN = "manager-admin" | SuperAdminLayout (subset) | Dashboard, Users |

## 2.2 Current Pages

| Page | Route | Description |
| --- | --- | --- |
| Home | /home | Welcome banner, stat cards, explore coaches, PRISM video, Ask Alex |
| Dashboard (Coach List) | /dashboard | Coach chat interface with conversation list |
| Coach Chat | /dashboard/:coach/chat | Full chat window with voice, documents, export |
| Coaches | /coaches | Manage assigned coaches, preferences (tone, accent, gender) |
| Documents | /documents | Upload, view, delete documents |
| Settings | /settings | User profile settings |
| Help | /help | Support tickets / issue reporting |
| SA Dashboard | /super-admin/dashboard | System stats, org/user/license overview |
| SA User Mgmt | /super-admin/users | Invite, edit, delete users, role assignment |
| SA Coach Mgmt | /super-admin/coaches | Create, edit, deactivate coaches |
| SA RLHF Training | /super-admin/rlhf-training | Feedback metrics, rating charts, feedback table |
| SA Prompt Builder | /super-admin/prompt-builder | System prompt wizard with live preview |
| SA Audit Log | /super-admin/audit-log | Event logging viewer with filters |
| SA Organizations | /super-admin/organizations | Org CRUD, coach assignment (commented out) |
| SA Settings | /super-admin/settings | Admin settings |

## 2.3 Current Navigation Structure

Two completely separate layouts: UserLayout (sidebar with 6 items) and SuperAdminLayout (sidebar with 8 items). Users see one or the other based on their role. The new UI replaces this with a single unified sidebar that shows sections based on all roles a user holds.

# 3. New UI Architecture Overview

## 3.1 Single-Page PWA Shell

The new interface is a single-page application with a persistent sidebar navigation. The sidebar is organized into titled groups (MAIN, MANAGER, COMPANY, PRACTITIONER, DISTRIBUTOR, TOOLS, ACCOUNT). Each group corresponds to a role-based section. The sidebar, header, and content area persist across all views.

## 3.2 Layout Structure

Sidebar (w-48, fixed left): Logo, role-grouped navigation items, user profile avatar at bottom

Header (sticky top): Breadcrumb trail, date range filter dropdown, Export button

Main Content (flex-1, scrollable): Dashboard content that changes based on active route

Color scheme: Teal (#00A3A3) primary accent, white cards, gray-50 background, Inter font

## 3.3 Navigation Groups (from new UI prototype)

| Group Title | Role Required | Navigation Items | Routes |
| --- | --- | --- | --- |
| MAIN | User (all users) | Dashboard, Chat, PRISM Report, Documents, Goals | /dashboard, /chat, /prism-report, /documents, /goals |
| MANAGER | Manager | Manager Dashboard, My Team, Career Mgmt, Hiring, Team Building, Training, Leadership, Interviews, Candidates, Job DNA | /manager/dashboard, /manager/team, /manager/career, /manager/hiring, /manager/team-building, /manager/training, /manager/leadership, /manager/interviews, /manager/candidates, /manager/job-dna |
| COMPANY | Company Admin | Company Dashboard, Org Chart, Teams, Training, Assignments, Leadership Profiles | /company/dashboard, /company/org-chart, /company/teams, /company/training, /company/assignments, /company/leadership |
| PRACTITIONER | Practitioner | Practitioner Home, My Clients, Conversations, Follow-Up, Credits | /practitioner/dashboard, /practitioner/clients, /practitioner/conversations, /practitioner/follow-up, /practitioner/credits |
| DISTRIBUTOR | Distributor | Distributor Home, Practitioners, Credits, Allocate Credits | /distributor/dashboard, /distributor/practitioners, /distributor/credits, /distributor/credit-allocation |
| TOOLS | All users | Assessment, Settings | /assessment, /settings |
| ACCOUNT | All users | Notifications, Messages | /notifications, /messages |

# 4. Role Definitions & Multi-Role Logic

## 4.1 Expanded Role Definitions

| Role | Constant | Description | New UI Sections Visible |
| --- | --- | --- | --- |
| User | "user" | Standard platform user. PRISM coaching, chat, documents, goals. | MAIN, TOOLS, ACCOUNT |
| Manager | "manager" | Team leader. Manages team members, hiring, training, career development. | MAIN, MANAGER, TOOLS, ACCOUNT |
| Company Admin | "company-admin" | Organization administrator. Org chart, company-wide training, assignments. | MAIN, COMPANY, TOOLS, ACCOUNT |
| Practitioner | "practitioner" | PRISM coach/practitioner. Manages clients, coaching sessions, credits. | MAIN, PRACTITIONER, TOOLS, ACCOUNT |
| Distributor | "distributor" | Credit distributor. Manages practitioners, purchases and allocates credits. | MAIN, DISTRIBUTOR, TOOLS, ACCOUNT |
| Super Admin | "super-admin" | Platform administrator. (Phase 2 — will add ADMIN section later.) | ALL sections + ADMIN |

## 4.2 Multi-Role Logic

Users can hold multiple roles simultaneously. When a user logs in, the system checks all roles assigned to them and renders all corresponding sidebar navigation groups.

Examples:

A user with roles [user, manager] sees: MAIN + MANAGER + TOOLS + ACCOUNT

A user with roles [user, company-admin, manager] sees: MAIN + MANAGER + COMPANY + TOOLS + ACCOUNT

A user with roles [practitioner, distributor] sees: MAIN + PRACTITIONER + DISTRIBUTOR + TOOLS + ACCOUNT

## 4.3 Implementation: Multi-Role in Auth

Changes required to support multi-role:

Backend API must return roles as an array: roles: ["user", "manager"] instead of role: "user"

AuthContext: Store roles as string[] instead of string. Update completeAuthFromPayload().

STORAGE_KEYS: Store USER_ROLES (array) instead of USER_ROLE (string)

ProtectedRoute: Update hasAccess() to check if ANY of the user’s roles grants access

Sidebar: Iterate over user’s roles, collect all applicable nav groups, render unified sidebar

## 4.4 Default Dashboard Selection

When a user has multiple roles, the landing page should show the dashboard for their primary (highest-privilege) role. Role priority order: super-admin > distributor > practitioner > company-admin > manager > user. The user can navigate to other sections freely.

# 5. Section 1: User Dashboard — Detailed Breakdown

The MAIN section is visible to ALL users regardless of role.

## 5.1 Dashboard (/dashboard)

Primary user home. From the new UI prototype:

Welcome banner with user’s name, motivational text

Quick stat cards: Active Goals, Sessions This Month, PRISM Score, Documents

Recent activity feed

Quick-action buttons: Start Coaching Session, View PRISM Report, Upload Document

PRISM profile summary card with behavioral color distribution (Red/Blue/Green/Yellow)

## 5.2 Chat (/chat)

Existing coach chat functionality, adapted to new layout:

Coach selector sidebar (existing conversation list)

Full chat window with text + voice (existing ChatWindow component)

Message feedback widget (existing MessageFeedback component)

Document sharing panel (existing DocumentsSidePanel)

## 5.3 PRISM Report (/prism-report)

NEW page — individual PRISM behavioral assessment report:

PRISM color wheel visualization (Red=Drive, Blue=Compliance, Green=Steadiness, Yellow=Influence)

Behavioral scores breakdown with percentages

Strengths and development areas

Communication style analysis

Team compatibility insights

Historical score trends

## 5.4 Documents (/documents)

Existing documents page. Minimal changes needed:

File upload, download, delete, preview (existing)

File type icons (PDF, DOC, XLS, IMG, FILE) — add type-specific icons per new UI

## 5.5 Goals (/goals)

NEW page — personal goal tracking:

Set New Goal button → modal with goal form

Goal cards with progress bars, due dates, status (Active, Completed, Overdue)

Filter by status: All, Active, Completed, Overdue

Goal categories tied to PRISM development areas

Metrics: Active Goals count, Goals Completed count, Completion Rate

## 5.6 Mapping to Existing Functionality

| New UI Element | Existing Component/Page | Action |
| --- | --- | --- |
| Dashboard | Home.tsx | REDESIGN — replace welcome banner with new stat cards + PRISM summary |
| Chat | Dashboard.tsx + CoachChat.tsx | REUSE — move into /chat route, same ChatWindow component |
| PRISM Report | None | NEW BUILD — entire page + PRISM visualization components |
| Documents | Documents.tsx | MINOR MODIFY — add file type icons, match new card styling |
| Goals | None | NEW BUILD — entire page + goal service/hook/types |

# 6. Section 2: Manager Dashboard — Detailed Breakdown

## 6.1 Manager Dashboard (/manager/dashboard)

Team Manager overview page:

KPI cards: Team Members, Active Teams, PRISM Assessed %, Training Completion %

Team Health Summary chart (engagement metrics)

My Team’s Progress chart

Quick actions: Schedule Team Assessment, Start Coaching Session, View Reports

## 6.2 My Team (/manager/team)

Team member list table: Name, Role, PRISM Status, Sessions, Last Active

Team Assessment overview with PRISM color distribution per member

Team Balance visualization (PRISM quadrant balance)

Team Compatibility Insights

Team Dynamics & PRISM analysis

Click member → drill down to individual profile with PRISM data

## 6.3 Career Management (/manager/career)

Career development plans per team member

Career Plans list with status tracking

Skills assessment matrix

Development goals linked to PRISM behavioral insights

## 6.4 Hiring (/manager/hiring)

Hiring Pipeline board view (Kanban-style or table)

KPIs: Open Positions, Total Candidates, Interviews This Week, Avg Time to Hire

Position cards with candidate count and pipeline stage

## 6.5 Team Building (/manager/team-building)

PRISM Team Workshop planner

Team Building Exercise scheduler

Team dynamics analysis tools

Workshop templates based on PRISM profiles

## 6.6 Training (/manager/training)

Training Programs list: Leadership Essentials, Technical Excellence, Compliance, etc.

Program cards: enrolled count, completion rate, status

Assign training to team members

Track completion per individual

## 6.7 Leadership (/manager/leadership)

Leadership development profiles for team members

Leadership assessment scores

Leadership training recommendations based on PRISM

## 6.8 Interviews (/manager/interviews)

Interview schedule (calendar or list view)

Candidate profiles with PRISM assessment results

Interview feedback forms

Metrics: Interviews This Week, Completion Rate

## 6.9 Candidates (/manager/candidates)

Candidate list with filtering (status: New, Assessment, Interview, Review)

Candidate profile cards with PRISM assessment preview

Candidate pipeline tracking

## 6.10 Job DNA (/manager/job-dna)

Job DNA profile builder — define ideal PRISM behavioral profile for a role

PRISM-based job matching score

Compare candidate PRISM profiles against Job DNA template

## 6.11 Mapping to Existing Functionality

| New UI Element | Existing | Action |
| --- | --- | --- |
| Manager Dashboard | SA Dashboard.tsx (partial) | NEW BUILD — manager-specific KPIs, team health |
| My Team | SA UserManagement.tsx (partial) | MAJOR NEW BUILD — PRISM team analytics, member profiles |
| Career Mgmt | None | NEW BUILD |
| Hiring | None | NEW BUILD — hiring pipeline, candidate tracking |
| Team Building | None | NEW BUILD — PRISM workshop tools |
| Training | None | NEW BUILD — training program management |
| Leadership | None | NEW BUILD |
| Interviews | None | NEW BUILD |
| Candidates | None | NEW BUILD |
| Job DNA | None | NEW BUILD — PRISM-based job profiling |

# 7. Section 3: Company Admin Dashboard — Detailed Breakdown

## 7.1 Company Dashboard (/company/dashboard)

KPIs: Total Employees, Active Teams, PRISM Assessed %, Training Completion %

Company-wide engagement metrics

Department comparison charts

PRISM distribution across the entire organization

## 7.2 Org Chart (/company/org-chart)

Interactive organizational hierarchy visualization

Department tree: CEO → VPs → Directors → Managers → ICs

Click any node to view profile, PRISM data, team info

Roles from prototype: CEO, VP Engineering, VP Marketing, VP HR, VP Operations, Directors, Leads

## 7.3 Teams (/company/teams)

Team directory with search and filter

Team cards: name, member count, PRISM balance, engagement rate

Team Management: create, edit, assign members

Team Assessments overview across all teams

## 7.4 Training (/company/training)

Company-wide training program management

Programs: Leadership Accelerator, Communication Skills, Compliance & Ethics, etc.

Enrollment tracking, completion rates, program effectiveness metrics

Assign programs to departments/teams

## 7.5 Assignments (/company/assignments)

Coach-to-team/department assignment management

PRISM assessment assignment scheduling (quarterly cycles)

Training assignment tracking

Bulk assignment operations

## 7.6 Leadership Profiles (/company/leadership)

Company-wide leadership profile database

Leadership PRISM patterns across departments

Leadership development tracking

## 7.7 Mapping to Existing Functionality

| New UI Element | Existing | Action |
| --- | --- | --- |
| Company Dashboard | SA Dashboard.tsx | REDESIGN — add PRISM org-wide metrics, department charts |
| Org Chart | SA OrganizationView.tsx (basic) | MAJOR NEW BUILD — interactive tree visualization |
| Teams | SA TeamManagement.tsx (commented out) | REACTIVATE + MAJOR ENHANCE — add PRISM team analytics |
| Training | None | NEW BUILD |
| Assignments | SA OrganizationManagement.tsx (coach assign) | ENHANCE — expand to PRISM + training assignments |
| Leadership | None | NEW BUILD |

# 8. Section 4: Practitioner Dashboard — Detailed Breakdown

## 8.1 Practitioner Home (/practitioner/dashboard)

KPIs: Active Clients, Sessions This Month, Credits Remaining, Avg Client Satisfaction

Upcoming sessions calendar widget

Recent client activity feed

Follow-up reminders (overdue items highlighted)

## 8.2 My Clients (/practitioner/clients)

Client list with search, filter by status (Active, Inactive, Pending Assessment)

Client cards: name, org, PRISM status, last session, satisfaction score

Click client → detailed profile with PRISM results, session history, notes

Add new client workflow

## 8.3 Conversations (/practitioner/conversations)

Conversation history across all clients

Filter by client, date range, coach agent used

View conversation transcripts

Practitioner Notes — add notes to conversations for follow-up

## 8.4 Follow-Up (/practitioner/follow-up)

Follow-up task list with due dates

Status: Due Today, Overdue, Upcoming, Completed

Create follow-up reminders linked to client sessions

Email/notification integration for follow-up reminders

## 8.5 Credits (/practitioner/credits)

Credit balance display: Credits Remaining, Credits Used, Total Allocated

Credit usage history table

Credit consumption per session/client breakdown

Request more credits from distributor

## 8.6 Mapping to Existing Functionality

| New UI Element | Existing | Action |
| --- | --- | --- |
| Practitioner Home | None | NEW BUILD — practitioner-specific dashboard |
| My Clients | None | NEW BUILD — client management system |
| Conversations | Coach Chat (partial pattern) | NEW BUILD — reuse ChatWindow components for viewing transcripts |
| Follow-Up | None | NEW BUILD |
| Credits | None | NEW BUILD — credit tracking system |

# 9. Section 5: Distributor Dashboard — Detailed Breakdown

## 9.1 Distributor Home (/distributor/dashboard)

KPIs: Total Practitioners, Active Practitioners, Total Credits, Credits Allocated

Credit distribution overview chart

Practitioner performance summary

Revenue/usage trends

## 9.2 Practitioners (/distributor/practitioners)

Practitioner roster: name, status (Active/Inactive), credits allocated, clients served

Add Practitioner workflow → modal or wizard

Deactivate practitioner (credits returned to pool)

View practitioner details: performance metrics, client list, credit usage

Practitioner Management actions: allocate credits, adjust status

## 9.3 Credits (/distributor/credits)

Credit pool management: Total Purchased, Total Allocated, Available Pool

Purchase Credits workflow

Credit transaction history table

Credit expiration tracking

Usage analytics: credits used by practitioners, by time period

## 9.4 Allocate Credits (/distributor/credit-allocation)

Allocation interface: select practitioner(s), enter credit amount, confirm

Bulk allocation to multiple practitioners

Allocation history with status (allocated, used, returned)

Ready to allocate summary card

## 9.5 Mapping to Existing Functionality

| New UI Element | Existing | Action |
| --- | --- | --- |
| Distributor Home | None | NEW BUILD |
| Practitioners | SA UserManagement.tsx (pattern only) | NEW BUILD — reuse DataTable pattern |
| Credits | SA LicenceDetailsPage.tsx (partial) | NEW BUILD — credit-based licensing system |
| Allocate Credits | None | NEW BUILD |

# 10. Section 6: Super Admin (Future)

The Super Admin section will be added as a 6th section in a later phase. It will consolidate the existing SuperAdminLayout functionality into the unified sidebar under an ADMIN navigation group.

Planned items to carry forward from existing SuperAdminLayout:

Dashboard (system stats, org/user overview)

User Management (invite, edit, delete, role assignment)

Coach Management (create, edit, deactivate)

RLHF Training (feedback metrics, rating charts)

Prompt Builder (system prompt wizard)

Audit Log (event logging viewer)

Organization Management (org CRUD, coach assignment)

Settings

Project Log

# 11. Existing Functionality Mapping

Complete mapping of every existing page/feature to the new UI, with disposition.

| Current Feature | Current Route | New Route | Disposition |
| --- | --- | --- | --- |
| Home (welcome banner) | /home | /dashboard | REDESIGN — new stat cards, PRISM summary, activity feed |
| Coach Chat List | /dashboard | /chat | MOVE — relocate to /chat, same component |
| Coach Chat Window | /dashboard/:coach/chat | /chat/:coach | MOVE — same ChatWindow, new route |
| Manage Coaches | /coaches | /settings/coaches | MOVE — integrate into settings or keep as sub-page |
| Documents | /documents | /documents | KEEP — minor styling updates |
| Settings | /settings | /settings | KEEP — minor styling updates |
| Help & Support | /help | Removed or /settings/help | EVALUATE — may merge into settings |
| Onboarding Flow | /onboarding/* | /onboarding/* | KEEP — no change needed |
| Auth Pages | /login, /signup, etc. | Same | KEEP — no change needed |
| SA Dashboard | /super-admin/dashboard | /admin/dashboard (Phase 2) | DEFER — Super Admin section later |
| SA User Mgmt | /super-admin/users | /admin/users (Phase 2) | DEFER |
| SA Coach Mgmt | /super-admin/coaches | /admin/coaches (Phase 2) | DEFER |
| SA RLHF Training | /super-admin/rlhf-training | /admin/rlhf (Phase 2) | DEFER |
| SA Prompt Builder | /super-admin/prompt-builder | /admin/prompts (Phase 2) | DEFER |
| SA Audit Log | /super-admin/audit-log | /admin/audit (Phase 2) | DEFER |
| SA Organizations | /super-admin/organizations | /admin/orgs (Phase 2) | DEFER |
| SA Settings | /super-admin/settings | /admin/settings (Phase 2) | DEFER |
| MessageFeedback | Component in chat | Same component in /chat | KEEP |
| Alex Floating | Component in UserLayout | Component in UnifiedLayout | MOVE |

# 12. New Features Required

Features that do NOT exist in the current codebase and must be built from scratch:

| Feature | Section | Complexity | Backend API Required |
| --- | --- | --- | --- |
| PRISM Report Page | User | High | Yes — PRISM assessment results API |
| Goals System | User | Medium | Yes — CRUD goals API |
| PRISM Visualization Components | User/Manager/Company | High | Yes — PRISM scoring data |
| Manager Dashboard | Manager | Medium | Yes — team analytics API |
| Team Member PRISM Profiles | Manager | High | Yes — team PRISM data |
| Career Management | Manager | Medium | Yes — career plans API |
| Hiring Pipeline | Manager | High | Yes — candidates/positions API |
| Job DNA Profiler | Manager | High | Yes — job profile PRISM matching API |
| Interview Scheduling | Manager | Medium | Yes — interview API |
| Training Programs | Manager/Company | Medium | Yes — training CRUD API |
| Team Building Workshop Tools | Manager | Medium | Yes — workshop API |
| Org Chart Visualization | Company | High | Yes — org hierarchy API |
| Company Training Dashboard | Company | Medium | Reuse training API |
| Assignment Management | Company | Medium | Enhance existing org API |
| Practitioner Client Management | Practitioner | High | Yes — practitioner-client API |
| Practitioner Follow-Up System | Practitioner | Medium | Yes — follow-up tasks API |
| Credit System | Practitioner/Distributor | High | Yes — credit ledger API |
| Distributor Practitioner Mgmt | Distributor | Medium | Yes — distributor API |
| Credit Purchase Workflow | Distributor | High | Yes — payment/credit purchase API |
| Credit Allocation System | Distributor | Medium | Yes — credit allocation API |
| Notifications Page | All | Medium | Yes — notifications API |
| Messages Page | All | Medium | Yes — messaging API |
| Cost Dashboard | Admin/Company | High | Yes — cost analytics API |
| Multi-Role Auth | All | Medium | Yes — modify auth response to return roles[] |
| Unified Sidebar Layout | All | Medium | No — frontend only |

# 13. Components to Modify

| File | Modification | Effort |
| --- | --- | --- |
| src/context/AuthContext.tsx | Store roles as string[] instead of string. Update completeAuthFromPayload, logout, role checks. | Medium |
| src/types/roles.ts | Add new roles (manager, practitioner, distributor). Update ROLE_PERMISSIONS for multi-role. Update hasAccess() to check any role match. | Medium |
| src/constants/routes.ts | Add all new route constants for manager/*, company/*, practitioner/*, distributor/* sections. Expand ROLES enum. | Low |
| src/routes.tsx | Add ~30 new route entries for all 5 sections. Replace UserLayout/SuperAdminLayout with UnifiedLayout. | Medium |
| src/components/ProtectedRoute.tsx | Update to handle roles[] array, check multi-role access. | Low |
| src/lib/secureStorage.ts | Store USER_ROLES as JSON array instead of string. | Low |
| src/pages/user/Home.tsx | REDESIGN as /dashboard with new stat cards, PRISM summary, activity feed. | High |
| src/pages/user/Dashboard.tsx | MOVE to /chat route. Rename component. | Low |
| src/pages/user/Documents.tsx | Minor styling updates: file type icons, card design match. | Low |
| src/pages/user/Settings.tsx | Minor styling updates to match new design. | Low |

# 14. New Components to Build

## 14.1 Layout Components

| Component | Path | Description |
| --- | --- | --- |
| UnifiedLayout | src/layouts/UnifiedLayout.tsx | Single layout replacing UserLayout + SuperAdminLayout. Renders role-based sidebar groups. |
| UnifiedSidebar | src/components/layout/UnifiedSidebar.tsx | Role-aware sidebar with grouped navigation. Receives user roles[], renders applicable groups. |
| SidebarNavGroup | src/components/layout/SidebarNavGroup.tsx | Collapsible navigation group (title + items). Reuse for MAIN, MANAGER, COMPANY, etc. |
| BreadcrumbHeader | src/components/layout/BreadcrumbHeader.tsx | Header with breadcrumb trail, date filter, export button. |

## 14.2 PRISM Components

| Component | Path | Description |
| --- | --- | --- |
| PrismColorWheel | src/components/prism/PrismColorWheel.tsx | PRISM quadrant visualization (Red/Blue/Green/Yellow). SVG or Canvas based. |
| PrismScoreCard | src/components/prism/PrismScoreCard.tsx | Individual PRISM dimension score with bar chart. |
| PrismTeamBalance | src/components/prism/PrismTeamBalance.tsx | Team PRISM distribution chart showing balance across dimensions. |
| PrismCompatibility | src/components/prism/PrismCompatibility.tsx | Two-person compatibility analysis based on PRISM profiles. |
| PrismAssessment | src/components/prism/PrismAssessment.tsx | Assessment form/wizard for taking PRISM assessment. |

## 14.3 Manager Components

| Component | Path | Description |
| --- | --- | --- |
| TeamMemberTable | src/components/manager/TeamMemberTable.tsx | DataTable of team members with PRISM status, sessions, last active. |
| HiringPipeline | src/components/manager/HiringPipeline.tsx | Kanban or table view of hiring pipeline stages. |
| CandidateCard | src/components/manager/CandidateCard.tsx | Candidate profile card with PRISM preview. |
| JobDnaBuilder | src/components/manager/JobDnaBuilder.tsx | Interactive PRISM-based job profile builder. |
| TrainingProgramCard | src/components/manager/TrainingProgramCard.tsx | Training program card with enrollment and completion metrics. |
| InterviewSchedule | src/components/manager/InterviewSchedule.tsx | Calendar/list view of scheduled interviews. |

## 14.4 Company Admin Components

| Component | Path | Description |
| --- | --- | --- |
| OrgChartTree | src/components/company/OrgChartTree.tsx | Interactive hierarchical org chart visualization. |
| DepartmentCard | src/components/company/DepartmentCard.tsx | Department summary card with member count, PRISM data. |
| CompanyTrainingDashboard | src/components/company/CompanyTrainingDashboard.tsx | Company-wide training metrics and program management. |

## 14.5 Practitioner Components

| Component | Path | Description |
| --- | --- | --- |
| ClientCard | src/components/practitioner/ClientCard.tsx | Client profile card with PRISM status, satisfaction score. |
| ClientDetailPanel | src/components/practitioner/ClientDetailPanel.tsx | Full client detail view: PRISM results, session history, notes. |
| FollowUpList | src/components/practitioner/FollowUpList.tsx | Follow-up task list with status filtering. |
| CreditBalance | src/components/practitioner/CreditBalance.tsx | Credit balance display with usage chart. |
| PractitionerNotes | src/components/practitioner/PractitionerNotes.tsx | Session notes editor tied to conversations. |

## 14.6 Distributor Components

| Component | Path | Description |
| --- | --- | --- |
| PractitionerRoster | src/components/distributor/PractitionerRoster.tsx | Practitioner management table with credit allocation. |
| CreditPoolDashboard | src/components/distributor/CreditPoolDashboard.tsx | Credit pool overview with allocation chart. |
| CreditAllocationForm | src/components/distributor/CreditAllocationForm.tsx | Allocate credits to practitioners (form + confirmation). |
| PurchaseCreditsModal | src/components/distributor/PurchaseCreditsModal.tsx | Purchase credits workflow. |
| AddPractitionerModal | src/components/distributor/AddPractitionerModal.tsx | Add new practitioner wizard. |

## 14.7 Shared Components

| Component | Path | Description |
| --- | --- | --- |
| MetricCard | src/components/shared/MetricCard.tsx | Reusable KPI card (value, label, trend indicator). Used across all dashboards. |
| NotificationsPage | src/pages/shared/Notifications.tsx | Notification center with read/unread, filters. |
| MessagesPage | src/pages/shared/Messages.tsx | Internal messaging between users/practitioners/managers. |

# 15. Routing & Navigation Changes

## 15.1 New Route Definitions

| Section | Route | Page Component | Status |
| --- | --- | --- | --- |
| User | /dashboard | UserDashboard.tsx | Redesign Home.tsx |
| User | /chat | ChatHub.tsx | Move from /dashboard |
| User | /chat/:coachId | CoachChat.tsx | Move from /dashboard/:coach/chat |
| User | /prism-report | PrismReport.tsx | NEW |
| User | /documents | Documents.tsx | Keep |
| User | /goals | Goals.tsx | NEW |
| Manager | /manager/dashboard | ManagerDashboard.tsx | NEW |
| Manager | /manager/team | ManagerTeam.tsx | NEW |
| Manager | /manager/career | ManagerCareer.tsx | NEW |
| Manager | /manager/hiring | ManagerHiring.tsx | NEW |
| Manager | /manager/team-building | ManagerTeamBuilding.tsx | NEW |
| Manager | /manager/training | ManagerTraining.tsx | NEW |
| Manager | /manager/leadership | ManagerLeadership.tsx | NEW |
| Manager | /manager/interviews | ManagerInterviews.tsx | NEW |
| Manager | /manager/candidates | ManagerCandidates.tsx | NEW |
| Manager | /manager/job-dna | ManagerJobDna.tsx | NEW |
| Company | /company/dashboard | CompanyDashboard.tsx | NEW |
| Company | /company/org-chart | CompanyOrgChart.tsx | NEW |
| Company | /company/teams | CompanyTeams.tsx | NEW |
| Company | /company/training | CompanyTraining.tsx | NEW |
| Company | /company/assignments | CompanyAssignments.tsx | NEW |
| Company | /company/leadership | CompanyLeadership.tsx | NEW |
| Practitioner | /practitioner/dashboard | PractitionerDashboard.tsx | NEW |
| Practitioner | /practitioner/clients | PractitionerClients.tsx | NEW |
| Practitioner | /practitioner/conversations | PractitionerConversations.tsx | NEW |
| Practitioner | /practitioner/follow-up | PractitionerFollowUp.tsx | NEW |
| Practitioner | /practitioner/credits | PractitionerCredits.tsx | NEW |
| Distributor | /distributor/dashboard | DistributorDashboard.tsx | NEW |
| Distributor | /distributor/practitioners | DistributorPractitioners.tsx | NEW |
| Distributor | /distributor/credits | DistributorCredits.tsx | NEW |
| Distributor | /distributor/credit-allocation | DistributorAllocation.tsx | NEW |
| Shared | /settings | Settings.tsx | Keep |
| Shared | /notifications | Notifications.tsx | NEW |
| Shared | /messages | Messages.tsx | NEW |
| Shared | /assessment | Assessment.tsx | NEW |

# 16. Data Layer: New Services, Hooks & Types

New backend API domains required to support the new UI:

| Domain | Service File | Hook File | Key Endpoints |
| --- | --- | --- | --- |
| PRISM | src/services/prism/prism.service.ts | src/hooks/prism/usePrism.ts | GET /v1/prism/assessment, POST /v1/prism/assessment, GET /v1/prism/report/{userId} |
| Goals | src/services/goals/goals.service.ts | src/hooks/goals/useGoals.ts | CRUD /v1/goals, GET /v1/goals/stats |
| Team | src/services/team/team.service.ts | src/hooks/team/useTeam.ts | GET /v1/team/members, GET /v1/team/analytics, GET /v1/team/prism-balance |
| Career | src/services/career/career.service.ts | src/hooks/career/useCareer.ts | CRUD /v1/career/plans |
| Hiring | src/services/hiring/hiring.service.ts | src/hooks/hiring/useHiring.ts | CRUD /v1/hiring/positions, /v1/hiring/candidates |
| Training | src/services/training/training.service.ts | src/hooks/training/useTraining.ts | CRUD /v1/training/programs, /v1/training/enrollment |
| Interviews | src/services/interviews/interviews.service.ts | src/hooks/interviews/useInterviews.ts | CRUD /v1/interviews |
| Job DNA | src/services/job-dna/job-dna.service.ts | src/hooks/job-dna/useJobDna.ts | CRUD /v1/job-dna/profiles, GET /v1/job-dna/match |
| Org Chart | src/services/org-chart/org-chart.service.ts | src/hooks/org-chart/useOrgChart.ts | GET /v1/org-chart/hierarchy |
| Practitioner | src/services/practitioner/practitioner.service.ts | src/hooks/practitioner/usePractitioner.ts | CRUD /v1/practitioner/clients, /v1/practitioner/follow-ups |
| Credits | src/services/credits/credits.service.ts | src/hooks/credits/useCredits.ts | GET /v1/credits/balance, POST /v1/credits/allocate, POST /v1/credits/purchase |
| Distributor | src/services/distributor/distributor.service.ts | src/hooks/distributor/useDistributor.ts | GET /v1/distributor/practitioners, CRUD operations |
| Notifications | src/services/notifications/notifications.service.ts | src/hooks/notifications/useNotifications.ts | GET /v1/notifications, PATCH /v1/notifications/{id}/read |
| Messages | src/services/messages/messages.service.ts | src/hooks/messages/useMessages.ts | GET /v1/messages, POST /v1/messages |
| Cost Analytics | src/services/cost/cost.service.ts | src/hooks/cost/useCost.ts | GET /v1/cost/platform, /v1/cost/company/{id}, /v1/cost/team/{id}, /v1/cost/user/{id} |

# 17. Cost Dashboard Integration

The cost dashboard (cost-dashboard.html) provides a drill-down cost analytics view with 4 hierarchical levels: Platform → Company → Team → User.

## 17.1 Cost Dashboard Levels

| Level | View | KPIs | Available To |
| --- | --- | --- | --- |
| Platform | Platform Cost Overview | Total Cost MTD, Active Users, New Users, Cost/User, Total Sessions | Super Admin, Distributor |
| Company | Company Cost Analysis | Org Cost, Active Users, Cost/User, Sessions, Department breakdown table | Company Admin |
| Team | Team Cost Analysis | Team Cost, Team Members, Engagement Rate, Avg Sessions/User, Member table | Manager |
| User | User Cost Profile | Sessions, Total Tokens, Audio Minutes, Cost/Session, Cost breakdown bars | User (own data), Manager (team members) |

## 17.2 Cost Dashboard Components

| Component | Path | Description |
| --- | --- | --- |
| CostPlatformDashboard | src/components/cost/CostPlatformDashboard.tsx | Platform-level KPIs, Cost by Week pie, Cost Distribution pie, Agent Usage pie, Top Orgs table, Top Users table |
| CostCompanyDashboard | src/components/cost/CostCompanyDashboard.tsx | Company KPIs, Department Cost Breakdown table (sortable) |
| CostTeamDashboard | src/components/cost/CostTeamDashboard.tsx | Team KPIs, Team Members table with avatar, role, sessions, tokens, cost, last active |
| CostUserProfile | src/components/cost/CostUserProfile.tsx | User profile card, metric cards, cost breakdown progress bars (Tokens, Audio, PRISM, Embeddings) |
| CostBreadcrumb | src/components/cost/CostBreadcrumb.tsx | Drill-down breadcrumb: Platform > Company > Team > User |

## 17.3 Cost Dashboard Charts

Cost by Week — Pie chart (Recharts PieChart, 4 weeks)

Cost Distribution — Pie chart (AI 70%, Infrastructure 18%, 3rd Party 12%)

Cost by Agent — Pie chart (Meridian, Aura, Nova, Atlas, Echo, Other)

All charts use the teal (#00A3A3) + green + blue + orange color palette

# 18. Implementation Phases

| Phase | Duration | Deliverables | Effort |
| --- | --- | --- | --- |
| Phase 1: Unified Layout + Multi-Role Auth | 2–3 weeks | UnifiedLayout, UnifiedSidebar, BreadcrumbHeader, multi-role AuthContext, updated ProtectedRoute, role-based nav group rendering, route restructuring | Medium — foundational, must be done first |
| Phase 2: User Section (MAIN) | 2–3 weeks | Redesigned Dashboard, Chat move to /chat, PRISM Report page, Goals page, PRISM visualization components | High — PRISM components are complex |
| Phase 3: Manager Section | 3–4 weeks | Manager Dashboard, My Team, Career Mgmt, Hiring Pipeline, Team Building, Training, Leadership, Interviews, Candidates, Job DNA | High — 10 new pages, heavy backend API dependency |
| Phase 4: Company Admin Section | 2–3 weeks | Company Dashboard, Org Chart, Teams, Training, Assignments, Leadership Profiles | High — Org Chart visualization is complex |
| Phase 5: Practitioner Section | 2–3 weeks | Practitioner Dashboard, My Clients, Conversations, Follow-Up, Credits | Medium-High — client management system |
| Phase 6: Distributor Section | 2 weeks | Distributor Dashboard, Practitioners, Credits, Credit Allocation | Medium — credit system + practitioner management |
| Phase 7: Shared Features | 1–2 weeks | Notifications page, Messages page, Assessment page, Cost Dashboard | Medium |
| Phase 8: Super Admin Section | 1–2 weeks | Migrate existing SA pages into unified layout under ADMIN nav group | Low — mostly moving existing code |
| Phase 9: PWA + Polish | 1–2 weeks | Service worker, manifest, offline banner, install prompt, final styling pass | Medium |
| TOTAL | 16–25 weeks |  |  |

Solo developer estimate: 5–7 months

Team of 2–3: 3–4 months

## 18.1 Critical Path

- Phase 1 (Layout + Auth) must be completed first — all other phases depend on it.

- Phases 2–6 can be done in parallel by different developers if the backend APIs are ready.

- Phase 8 (Super Admin migration) can start any time after Phase 1.

## 18.2 Backend API Dependency

The new UI requires approximately 15 new API domains. Backend API development must run in parallel with or ahead of frontend work. The biggest blockers are:

PRISM assessment/reporting API — blocks Phase 2 and touches Phases 3, 4, 5

Credit system API — blocks Phases 5 and 6

Hiring/Candidate/Interview API — blocks Phase 3

Cost analytics API — blocks Phase 7

# 19. Risk Assessment

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Backend APIs not ready in time | High | Critical | Build frontend with mock data. Use MSW (Mock Service Worker) for API mocking. Ship incrementally. |
| Multi-role auth introduces bugs | Medium | High | Extensive testing of role combinations. Write unit tests for hasAccess() with all role combos. |
| Scope creep across 5 sections | High | High | Ship one section at a time. Each phase is independently deployable. |
| PRISM visualization complexity | Medium | Medium | Use existing charting libraries (Recharts). Consider d3.js only if Recharts insufficient. |
| Org Chart rendering at scale | Medium | Medium | Use virtual rendering. Limit initial depth. Lazy-load subtrees on expand. |
| Credit system financial accuracy | Medium | Critical | Server-side ledger with transactions. Frontend is read-only display. Backend enforces all credit logic. |
| Breaking existing user workflows | Medium | High | Feature-flag the new UI. Let users opt-in initially. Run old and new layouts in parallel during transition. |
| Performance with 5+ dashboard sections | Low | Medium | Code-split by route. Lazy-load section pages. Only load data for active section. |
| Mobile responsiveness | Medium | Medium | New sidebar collapses to hamburger on mobile. Test across breakpoints. |

— End of Document —